January 10, 2011

Ms. Martha Gray

Division Chief/Contracting Officer

DLA Contracting Division

8725 John J. Kingman Road, Suite 3830

Fort Belvoir, VA  22060-6222

Re:  Revised Cost Estimate for Project # FWA-09-021 - Service Connections to Building FTW-336A, Aircraft Parts Storage at Fort Wainwright, Alaska.

Dear Martha,

On September 16, 2009, we received a Notice to Proceed (NTP) on the design and engineering of the FWA-09-021 project with a budget of $1,148,242.00.  This project to install new water, wastewater, & heat distribution systems to the FTW-336A Aircraft Storage Facility, closed Dec. 2010, will be completed with a budget of at most $ 1,220,000 surpassing expected budget by approximately $72,000 or about 6%.

Project Change Orders drove the overage due to unanticipated conditions such as excavation into contaminated soils, discovery of unsafe utilidor joint and others as tabulated in Attachment 1.  All items in Attachment 1 have been completed along w/ original scope of work w/ only minor activities such as grass seeding and minor landscape work remaining.

Please accept this request for approval of revised budget of $1,220,000 and feel free to call if you have any questions or need further clarification.

Sincerely,

Wily F. Splain

Project Manager / Utilities Engineer

Doyon Utilities, LLC

CC:	B. Koessel, Branch Chief, DESC-EF

B. Sinigaglio, Utility Chief, FWA Garrison

D. Diehl, COR, FWA Garrison

J. Kalmbacher, COR, FWA Garrison

Attachments:

Doyon Utilities Project Costing Worksheet – FWA-09-021

Attachment 1