January 17, 2011

Ms. Martha Gray

Division Chief/Contracting Officer

DLA Contracting Division

8725 John J. Kingman Road, Suite 3830

Fort Belvoir, VA  22060-6222

Re:  Revised Cost Estimate for Project # FWA-09-021 - Service Connections to Building FTW-336A, Aircraft Parts Storage at Fort Wainwright, Alaska.

Dear Martha,

On September 16, 2009, we received a Notice to Proceed (NTP) on the design and engineering of the FWA-09-021 project with a budget of $1,170,387.00.  This project, to install new water, wastewater, & heat distribution systems to the FTW-336A Aircraft Storage Facility, closed Dec. 2010, will be completed with a budget of at most $1,210,875.00 surpassing expected budget by approximately $40,000 or about 3%.

Project Change Orders drove the overage due to unanticipated conditions such as excavation into contaminated soils, discovery of unsafe utilidor joint and several other minor changes, all of which have been completed along w/ original scope of work.  Only minor activities such as grass seeding and minor landscape work remain.  Back up can be provided for new work as needed.

Please accept this request for approval of revised budget of $1,210,875.00 and feel free to call if you have any questions or need further clarification.

Sincerely,

Wily F. Splain

Project Manager / Utilities Engineer

Doyon Utilities, LLC

CC:	B. Koessel, Branch Chief, DESC-EF

B. Sinigaglio, Utility Chief, FWA Garrison

D. Diehl, COR, FWA Garrison

J. Kalmbacher, COR, FWA Garrison