November 2, 2009

Ms. Martha Gray

Division Chief/Contracting Officer

Defense Energy Support Center

8725 John J. Kingman Road, Suite 3830

Fort Belvoir, VA  22060-6222

Re:  Response to RFP - Project # FWA-09-021 - Service Connections to Building FTW 336A, Aircraft Parts Storage at Fort Wainwright, Alaska.

Dear Martha,

On September 16, 2009, we received a Notice to Proceed (NTP) on the design and engineering of the FWA-09-021 project.  This proposal is in response to the same NTP requesting submittal of a proposal for the service connections based on 100% designs by October 30, 2009.

Assuming we receive a timely NTP, we expect to have the utility connections installed and complete by August 31, 2010.

Below is a brief description of the proposed project; a cost estimate is attached:

Doyon Utilities will provide labor, materials and engineering for the construction and connection of electrical, water, wastewater and heat distribution systems to the FTW 336A (Aircraft Parts Storage) building.

The electrical portion of this proposal includes the installation of a pad mount transformer, primary riser, metering equipment, disconnect switch, URD secondary, 250 watt HPS area lights with concrete foundations, lighting load center, one span of three phase primary, anchors, down guys, 7 & 13 jaw meters, a three-phase transformer bank and a 200A meter base.

The mechanical portion includes the site preparation, demolition, rehab and repair, installation of all utilidor sections, steam and condensate piping, water and wastewater piping, and all installation of direct bury for steam, condensate, water and wastewater piping.  Also included are the installation of hydrants, meters and vaults.

The project capital cost is estimated to be $1,110,387.  Additionally, the O&M operating expense estimate is $19,185 relating to property taxes (2009 mill rate of 17.278 used for estimate). The RFP requested that we include financial impacts for both Rate Base and CIAC:

- Rate Base – In CY#3, the estimated financial impact to the tariff rate is approximately $7,762/month and in CY#4 is $13,189/month.

- CIAC – In CY#3, the estimated financial impact to the tariff rate is approximately $2,169/month and the estimated financial impact to the operating fee is $4,580/month.  In CY#4 the estimated financial impact to the tariff rate is approximately $4,284/month and the estimated financial impact to the operating fee is $4,488/month.

Please feel free to call if you have any questions or need further clarification.

Sincerely,

Patrick J. Driscoll, P.E.

Vice President of Operations

Doyon Utilities, LLC

CC:	B. Koessel, Contract Specialist, DESC

B. Sinigaglio, Utility Chief, FWA Garrison

D. Diehl, COR, FWA Garrison

J. Kalmbacher, COR, FWA Garrison

J. Stigge, Senior Project Manager, C.H. Guernsey

J. Hoppe, Senior Project Manager, C.H. Guernsey

S. Coiley, FWA Site Manager, Doyon Utilities

Attachments:

Doyon Utilities Project Costing Worksheets – Project #FWA-10-021